PubMed Disease
Research Network

Technical Build Plan

A step-by-step implementation plan organized into 5 sequential build sessions,
from project setup and data curation through to final visual polish.
Each session produces a testable, incremental deliverable.

| Session | Name | Key Deliverable |
| --- | --- | --- |
| 1 | Project Setup + Data Curation | Vite project + diseases.json + connections.json |
| 2 | Three.js Scene + Force Layout | Colored spheres clustered by category, orbit camera, 60fps |
| 3 | Raycasting + UI Overlays | Hover tooltip + click sidebar with stats/sparkline/connections |
| 4 | Filters, Search & Size Toggle | Category toggles, search autocomplete, papers↔mortality switch |
| 5 | Visual Polish + Final Assembly | Glow, particles, entrance animation, artifact compatibility |

# Architecture Overview

The application is a single-page web application built with React and Three.js. It runs entirely in the browser with no backend server. The architecture consists of three layers:

| Layer | Technology | Responsibility |
| --- | --- | --- |
| React App Shell | React 18 + Vite | UI overlays (header, filters, search, tooltip, sidebar, legend) |
| Three.js Canvas | Three.js r128 (WebGL) | 3D scene rendering (nodes, edges, camera, glow effects, particles) |
| Data Layer | Embedded inline JSON | ~150 diseases with metadata + ~700 co-occurrence connections |

## State Architecture

The application separates React state (which triggers UI re-renders) from mutable refs (which update the 3D scene without re-rendering React components):

| React State (triggers UI re-render) | Mutable Refs (no re-render, 3D only) |
| --- | --- |
| hoveredNode: the disease being hovered | scene, camera, renderer instances |
| selectedNode: the disease selected via click | instancedMesh, edgeGeometry |
| activeCategories: set of visible categories | nodePositions[], nodeScales[] |
| searchQuery: current search text | animationState (fly-to, entrance) |
| sizeMode: "papers" or "mortality" | proxySpheresGroup, orbitControls |

# Technology Stack

| Layer | Technology | Rationale |
| --- | --- | --- |
| Framework | React 18 + Vite | Component model for UI overlays; hot reload for rapid iteration |
| 3D Engine | Three.js r128 | WebGL rendering; instanced meshes for 150+ nodes at 60fps |
| Camera | Custom orbit controls | OrbitControls not available in artifact environment; uses spherical coords + damping |
| 3D Layout | D3-force (2D) + custom Z | D3-force-3d is a separate package not in the D3 bundle; 2D simulation + manual Z clustering achieves 80% quality at 20% risk |
| Interaction | Raycaster + proxy spheres | Invisible proxy spheres avoid InstancedMesh raycasting complexity |
| UI Overlays | HTML/CSS over canvas | Tooltip and sidebar stay crisp at any zoom level |
| Styling | Tailwind + inline styles | Single-file artifact constraint; no separate CSS files |
| Font | IBM Plex Mono | Monospace typeface; technical, distinctive aesthetic |

# Data Schema

## Disease Record

Each disease in the dataset contains the following fields:

| Field | Type | Example | Description |
| --- | --- | --- | --- |
| id | string | "dengue" | Unique lowercase identifier |
| label | string | "Dengue" | Display name |
| category | string | "tropical" | One of 10 disease categories |
| description | string | "Mosquito-borne viral..." | 1–2 sentence plain-English description |
| papers | number | 32,400 | Approximate total PubMed publications |
| trend | number | 12 | Year-over-year publication change (%) |
| mortality | number | 40,000 | WHO estimated deaths per year |
| fundingGap | string | "high" | HIGH / MED / LOW based on papers-to-mortality ratio |
| yearlyPapers | number[] | [1800, 2100, ...] | 10-year annual publication counts (2014–2024) |

## Connection Record

Each connection represents a co-occurrence link between two diseases:

| Field | Type | Example | Description |
| --- | --- | --- | --- |
| source | string | "dengue" | ID of the first disease |
| target | string | "malaria" | ID of the second disease |
| sharedPapers | number | 4,200 | Number of publications mentioning both diseases |
| trend | string | "up" | Direction of co-occurrence trend |

# Session 1: Project Setup + Data Curation

Goal: Create the project structure, set up the local development environment, and curate the complete dataset of ~150 diseases with ~700 connections.

| # | Task | Details | Output |
| --- | --- | --- | --- |
| 1.1 | Create project structure | pubmed-network/ with docs/, data/, src/ subdirectories | Directory tree |
| 1.2 | Set up Vite + React | npm create vite, install three, d3, lodash | package.json, hot reload |
| 1.3 | Define disease list | Select ~150 diseases across 10 categories | Disease list |
| 1.4 | Gather publication counts | Approximate paper counts from PubMed searches | Data in JSON |
| 1.5 | Gather mortality data | WHO GHO estimates for deaths/year per disease | Data in JSON |
| 1.6 | Generate yearly trends | 10-year publication arrays per disease (2014–2024) | Data in JSON |
| 1.7 | Compute co-occurrences | Identify disease pairs that share research | Data in JSON |
| 1.8 | Add descriptions | 1–2 sentence description per disease | Data in JSON |
| 1.9 | Classify funding gaps | Label HIGH/MED/LOW based on papers-to-mortality ratio | Data in JSON |
| 1.10 | Compile final dataset | Merge into diseases.json and connections.json | Two JSON files |
| 1.11 | Validate dataset | All IDs match, category distribution balanced, counts realistic | Validation pass |

### Acceptance Criteria

☐  140–160 diseases with complete metadata

☐  600–800 connections with shared paper counts

☐  All 10 categories represented with 12–20 diseases each

☐  Data clearly labeled as approximate

☐  Vite dev server runs with hot reload

# Session 2: Three.js Scene + Force Layout

Goal: 150 colored spheres clustered by category, connected by edges, with smooth orbit camera controls. Maintaining 60fps throughout.

| # | Task | Details |
| --- | --- | --- |
| 2.1 | Create JSX skeleton | React component with useRef for canvas, useEffect for Three.js init |
| 2.2 | Initialize Three.js | Scene, WebGLRenderer (antialias, alpha), PerspectiveCamera |
| 2.3 | Custom orbit controls | Spherical coordinates: left-drag = rotate, scroll = zoom, right-drag = pan; damping |
| 2.4 | Lighting | Ambient light (0.4) + point light following camera |
| 2.5 | Node rendering | InstancedMesh: SphereGeometry + MeshPhongMaterial with emissive per category |
| 2.6 | Edge rendering | LineSegments: BufferGeometry, one draw call for all ~700 edges |
| 2.7 | D3-force + Z extension | 2D force simulation + manual Z-axis clustering by category |
| 2.8 | Background | CSS dark gradient (#06080d → #0d0f18) |
| 2.9 | Resize + animation loop | ResizeObserver on container, requestAnimationFrame render loop |

## Force Simulation Strategy

Since d3-force-3d is not available in the target environment, the simulation uses d3's proven 2D Barnes-Hut solver for the X and Y axes, then applies simple Z-positioning manually based on disease category. This achieves approximately 80% of true 3D layout quality with significantly less implementation risk.

| Parameter | Value | Purpose |
| --- | --- | --- |
| Repulsion strength | −50 | Push all nodes apart (Barnes-Hut approximation) |
| Link distance | 80 | Rest length for connected edges |
| Link strength | sharedPapers / max × 0.5 | Stronger pull for more co-published pairs |
| Center gravity | 0.02 | Prevent drift from origin |
| Category cluster | 0.15 | Pull same-category nodes toward cluster center |
| Z attraction | 0.02 | Pull nodes toward their category's Z-center |
| Damping | 0.85 | Energy dissipation for stable convergence |
| Warm-up ticks | 300 | Run synchronously on mount for instant layout |

### Acceptance Criteria

☐  150 colored spheres visible in 3D space

☐  Nodes form visible clusters by category

☐  Highly connected diseases sit close together

☐  Graph is roughly spherical (uses all 3 dimensions)

☐  Orbit, zoom, pan work smoothly with damping

☐  60fps on mid-range hardware

☐  Edges visible between connected nodes

☐  Dark background

Riskiest item: Custom orbit controls. These should be implemented and tested for rotation before adding nodes to the scene.

# Session 3: Raycasting + Tooltip + Sidebar

Goal: Hover shows a floating tooltip, click opens a detail sidebar with full disease data including stats, sparkline, and connections list.

| # | Task | Details |
| --- | --- | --- |
| 3.1 | Proxy sphere array | Invisible meshes at each node position for simplified raycasting |
| 3.2 | Raycaster | Three.js Raycaster on mousemove, throttled to every 2 frames |
| 3.3 | Click detection | mousedown + mouseup distance check to distinguish click from orbit drag |
| 3.4 | Hover feedback | Brighten hovered node, dim non-connected nodes, brighten connected edges |
| 3.5 | Camera fly-to | On click, lerp toward selected node over 50 frames with ease-out |
| 3.6 | Tooltip overlay | HTML overlay at projected screen coords: name, category, papers, connections |
| 3.7 | Sidebar panel | 320px right panel with slide-in animation |
| 3.8 | Stats grid | 2×2 grid: Publications, Connections, WHO Deaths, Funding Gap |
| 3.9 | Sparkline | SVG polyline from yearlyPapers with gradient fill |
| 3.10 | PubMed link | Opens PubMed search for the disease in a new tab |
| 3.11 | Connections list | Sorted by sharedPapers; clickable to switch focus to connected disease |
| 3.12 | Close behavior | X button, re-click same node, or click empty space all deselect |
| 3.13 | Cursor style | pointer on hover, grab on drag, default otherwise |

### Acceptance Criteria

☐  Hovering a node highlights it within 1 frame

☐  Connected nodes and edges highlight on hover

☐  Click triggers smooth camera fly-to animation

☐  Tooltip shows correct data at projected screen position

☐  Sidebar slides in smoothly with all sections (stats, sparkline, connections)

☐  PubMed link opens in new tab

☐  Clicking connection in sidebar switches focus to that disease

☐  Clicking empty space deselects

# Session 4: Filters, Search & Size Toggle

Goal: Category filter buttons, disease search with autocomplete, and the key "aha moment" — the publications ↔ mortality size toggle that reveals research inequality.

| # | Task | Details |
| --- | --- | --- |
| 4.1 | Filter state | React useState: activeCategories (Set), searchQuery (string), sizeMode |
| 4.2 | Category filter bar | "ALL" + 10 toggle buttons with colored dots; animate hidden nodes to scale 0 |
| 4.3 | Search bar | Text input with fuzzy matching; matching nodes brighten, non-matching dim |
| 4.4 | Search autocomplete | Dropdown showing top 8 matches; Enter/click flies camera to match |
| 4.5 | Size toggle | "Papers" vs "Mortality"; recalculate all node scales, animate over 60 frames |
| 4.6 | State composition | All controls compose: filter + search + size work together; single visibleNodes array |

## The "Aha Moment" — Size Toggle

The size toggle is the most impactful feature of the entire visualization. In "Publications" mode, cancer-related diseases dominate the scene with massive spheres — reflecting their enormous research output. Switching to "Mortality" mode instantly rebalances the graph: cancer nodes shrink dramatically while neglected tropical diseases like malaria and tuberculosis suddenly become the largest nodes. This visual transformation immediately communicates the core thesis about research funding inequality.

### Acceptance Criteria

☐  Toggling a category smoothly hides/shows those nodes and their edges

☐  Search highlights and flies camera to matching disease

☐  Autocomplete dropdown shows filtered matches

☐  Size toggle visibly rebalances the graph (cancer shrinks, malaria grows)

☐  All three controls work correctly in combination

# Session 5: Visual Polish + Final Assembly

Goal: Add glow effects, ambient particles, entrance animation, and prepare the final single-file artifact for deployment.

| # | Task | Details |
| --- | --- | --- |
| 5.1 | Faked bloom / glow | Sprites with AdditiveBlending behind nodes; programmatic radial gradient texture |
| 5.2 | Node pulse | Sinusoidal scale oscillation (±3%, 3–5s period, random phase offsets) |
| 5.3 | Background particles | ~400 Points in large sphere, PointsMaterial, slow rotation |
| 5.4 | Auto-rotate | Gentle orbit (0.001 rad/frame) after 5s idle; stops on interaction |
| 5.5 | Entrance animation | Staggered scale-up from 0 to full; edges fade in after 50% complete |
| 5.6 | Header bar | Title, pulsing green status dot, node/edge count display |
| 5.7 | Legend bar | Dynamic text for current size mode, interaction hints |
| 5.8 | Data embedding | Convert JSON to compact inline arrays; target under 550 lines of data |
| 5.9 | Performance audit | Verify 60fps; fallback: reduce particles, limit glow to top-40 nodes |
| 5.10 | Artifact compatibility | Verify single JSX works in Claude.ai: no localStorage, fetch, or form tags |

### Acceptance Criteria

☐  Nodes glow softly against the dark background

☐  Scene feels alive (pulsing nodes, drifting particles)

☐  Entrance animation creates a visual "wow" on first load

☐  All transitions smooth (no pops or jumps)

☐  60fps with all effects active

☐  Works both locally (Vite dev server) and as a Claude.ai artifact

# Risk Register

| Risk | Impact | Mitigation Strategy |
| --- | --- | --- |
| Custom orbit controls math incorrect | Critical — no camera interaction possible | Implement as isolated class; test rotation/zoom/pan before adding nodes |
| Artifact exceeds rendering limits (>4000 lines) | High — cannot deploy as artifact | Track line count; reduce to 120 diseases if needed; simplify sparkline |
| Force simulation produces poor layout | High — ugly, unusable visualization | D3-force is proven for 2D; Z-dimension is simple category banding; fallback to deterministic Z |
| Glow sprites kill performance | Medium — frame rate drops below 60fps | Use Points geometry instead of sprites; or limit glow to top-40 nodes by paper count |
| InstancedMesh raycasting complexity | Medium — hover/click detection broken | Proxy sphere array (already decided) — simple and reliable |
| State coordination bugs | Medium — visual glitches when filter + search + size interact | Derive all visuals from single computed visibleNodes array |
| Three.js post-processing unavailable | Low — no real bloom effect | Emissive materials + sprite halos (already decided) — achieves 80% of bloom look |
| Mobile touch events | Low — broken on iPad/phone | Map touch events to orbit controls (stretch goal, not blocking) |

# File Size Budget

The final artifact must fit within approximately 3,200–3,500 lines. The hard limit is ~4,000 lines for artifact rendering. Below is the estimated line budget by section:

| Section | Estimated Lines | Notes |
| --- | --- | --- |
| Embedded data (compact arrays) | ~500 | 150 diseases + 700 connections |
| Custom orbit controls | ~130 | Spherical coords, damping, event handlers |
| Force simulation | ~90 | D3-force 2D + manual Z clustering |
| Three.js scene + animation loop | ~230 | Renderer, camera, lighting, resize |
| InstancedMesh + edges | ~180 | Node + edge creation and updates |
| Raycasting + interaction | ~180 | Proxy spheres, hover/click detection |
| Tooltip + Sidebar UI | ~350 | React components for overlays |
| Filters + Search + Size toggle | ~250 | Category bar, search, autocomplete |
| Visual effects | ~200 | Glow sprites, particles, entrance animation |
| Header + Legend + styles | ~100 | Top/bottom bars, inline CSS |
| Main component orchestration | ~100 | State management, useEffect coordination |
| Total (estimated) | ~3,310 | Within budget; ~700 line buffer to hard limit |

# Project File Structure

pubmed-network/    Project root

├── README.md    Project overview and quick start guide

├── package.json    Vite + React + Three.js dependencies

├── docs/

│   ├── PROJECT_BRIEF.md    What the project is and why

│   ├── BUILD_PLAN.md    How to build it (this document)

│   └── CLAUDE.md    Claude Code-specific instructions

├── data/

│   ├── diseases.json    Disease metadata (Session 1 output)

│   └── connections.json    Co-occurrence links (Session 1 output)

└── src/

└── PubMedNetwork.jsx    Single-file artifact (Sessions 2–5)

# Future Enhancements (Post-MVP)

Live PubMed API Integration —  Real-time paper counts queried directly from PubMed's E-utilities API, replacing the static JSON dataset

Time Slider —  Scrub through years and watch the research network evolve — observe how COVID-19 appears and explodes in 2020

"Add Disease" Button —  Users type a disease name, the app queries PubMed for publication count and dynamically adds it to the graph

Export Functionality —  Screenshot capture or data export for use in academic presentations and papers

VR Mode —  WebXR integration for fully immersive 3D exploration of the disease research network

PubMed Disease Research Network  ·  Technical Build Plan